COSMOS Documentation Series

COSMOS
Tutorial

Version 4.1

The Software Cost Modeling System
By ETSU Design Studio Groups at

Oak Ridge

This manual was produced using HelpBreeze®, by Solutionsoft.

Solutionsoft

370 Altair Way, Suite 200

Synnyvale, CA 94086

www.solutionsoft.com

 1996, 1998 East Tennessee State University - Department of Computer and Information Sciences.  All rights reserved.

Printed in the United States of America

Arial and Times New Roman fonts.  Copyright  1991 Monotype Corporation PLC.  All rights reserved.

Companies, names, and data used in examples herein are fictitious unless otherwise noted.

MS-DOS is a registered trademark of Microsoft Corporation.

Windows and Windows NT are trademarks of Microsoft Corporation

IBM and OS/2 are registered trademarks of International Business Machines, Inc.

Arial and Times New Roman are registered trademarks of The Monotype Corporation PLC.

The “Black Hole” image was obtained from NASA Archives.

Contents

Using the Tutorial	1

Introduction	1

Main Application Window	4

Status Bar	4

Toolbar	4

Working with Projects	5

Creating a New Project	5

Saving Your Project	6

Function Point Model	8

Function Point Counts	8

Value Adjustment Factor	10

COCOMO Model	13

Choosing the COCOMO Model and Development Mode	13

Cost Driver Attributes	14

Rayleigh Model	18

Rayleigh Attributes	18

Interpreting Your Results	21

Project Summary Information	21

Display Options - filtering	22

Finishing the Tutorial	24

Saving Your Project	24

Printing Project Information	24

Exiting COSMOS	25

Where to go from Here	25

# Using the Tutorial

## Introduction

Welcome to COSMOS, an advanced software project estimation tool that makes it easy to develop and analyze project estimates as well as System Level development and estimation.  COSMOS puts the power of the latest software estimation techniques at your fingertips in an easy-to-use package.

The quickest way to learn COSMOS is to create an estimate for your project.  An organized, scientifically based estimate helps you justify the resources you need to complete your project on time and within budget.

In this tutorial, you will create a software project estimate using the Function Point, COCOMO, and Rayleigh models.  To implement a System Level development and estimation you should refer to “Managing Systems” in the User’s Guide or the COSMOS Technical Reference.  You can start by entering information on your own project or you can follow the illustrated examples.  You should refer to “Understanding COSMOS Basics” in the User’s Guide or online help for more in-depth coverage of the topics covered in this tutorial.

This tutorial covers:

	Getting around the Main Application Window

	Entering project information

	Using the Function Point Model

- Function Point Counts (UFPC - Unadjusted Function Point Counts)

- Language Selection

- Value Adjustment Factor (VAF)

	Using the COCOMO Model

- Choosing a COCOMO Model

- Choosing a Development Model

- Entering COCOMO cost drivers

	Using the Rayleigh Model

- Entering Rayleigh attributes

	Interpreting your results

	Saving your project

Note:     You can invoke this tutorial by choosing Tutorial from the Help Menu item on the menu bar.

Before You Start

When you create a software project estimate, you need to determine the initial product functionality and the factors influencing project productivity and complexity.  The following steps should be completed prior to using the COSMOS Function Point, COCOMO, and Rayleigh Models.  See “Introducing COSMOS” and “Complexity Assignment Guidance” in the User’s Guide or online help for more information on the Function Point, COCOMO, and Rayleigh models.

Function Point Models:

	Count the external input types for your system

	Count the external output types for your system

	Count the internal logical file types

	Count the external interface file types

	Count the external inquiry types

COCOMO Models:

	Cost drivers (categories: product, hardware, personnel, and project)

	Development modes (ranges from Organic to Embedded)

Rayleigh Models:

	Application type

	Percent of the Main Build Phase

For additional definitions of the Function Point types and the COCOMO development modes, consult the “Glossary of Terms” section in the User’s Guide or online help.

COSMOS Help

COSMOS has extensive online help available.  Feel free to use the online help as you progress through this tutorial.  The references in the tutorial are available to you in both the User’s Guide and the online help.

	To use Help

1.      Select Help from the Menu Bar.

2.      Select Contents from the Help Menu.

3.      Select the topic that interests you.

	To exit Help

1.      Select Exit from the Help Screen’s File Menu.

| Chose file and then Exit to exit Help and return to COSMOS. |  |
| --- | --- |

# Main Application Window

## Status Bar

A status bar is provided at the bottom of the COSMOS application window.  It gives you important information that you will find useful as you move through the application.  You will see help information for the currently selected menu item.  The Status Bar option of the View Menu acts as a toggle to turn the status bar on and off.  By default, the status bar is On.

## Toolbar

A toolbar is provided just under the menu bar of the COSMOS application window.  The toolbar gives you quick access to functions found in the menu.  The toolbar and the menu bar change as you move through the COSMOS screens.  You may remove the toolbar by choosing Toolbar under the View Menu if you do not find it useful.  You can always get it back by choosing Toolbar again from the View Menu.  This tutorial will reference the menu bar to select all the functions, but you may use the toolbar if you find it more convenient.

| Toolbar  Status Bar  |  |
| --- | --- |

Main Application Window

# Working with Projects

## Creating a New Project

Once you have determined your product’s functionality, you are ready to create a new COSMOS estimate for your project.  The project in this tutorial focuses on developing an estimate for a new Helpline Ticketing and Information System.

To get started, you will enter basic information about your project in the Project Description dialog box.  Remember, you may use your own information or follow along with the sample information provided in this tutorial.

All references to mouse clicks are for the primary mouse button (typically the left button for most users).

	To create a new project

- Double-click the mouse button on the COSMOS icon to start COSMOS.

- From the File Menu, choose New.

- In the New Dialog Box, choose Project.

- Choose the OK button.  The Description Dialog Box appears.

- In the Title box, type the name of your project.

- In the Prepared By box, type your name or the name of the person responsible for the software estimate.

- In the Description box, type general comments or a description of your project.

- Choose the OK button.

| You may enter the example information to use our project |  |
| --- | --- |

Description Dialog Box

Saving Your Project

The project summary information is displayed.  This screen contains the summary information for your project as you develop your project estimate.

Project Summary Information

Before going any further, you should save your work.  You may save your work at any time during the tutorial and pickup where you stopped later.  Your project is saved using a filename you provide.  The filename extension is (.PRJ).  Changes you make later are not permanent until you choose the Save menu option.

If a duplicate or backup copy is necessary, you may choose the Save As menu option which will allow you to change the filename to save the project.  However, any changes and saves made after the Save As will affect the project under that new filename.

	To save your project

- From the File Menu, choose Save.

- In the Filename box, type the name of your project.

- Choose the OK button.

| You may select a specific directory or user the current directory to save the project model file in. The filename should have the extension .prj. Following this convention will help in future identification of project files. |  |
| --- | --- |

Save As Dialog Box

# Function Point Model

## Function Point Counts

| Refer to the previous section, Creating a New Project, for information on beginning the Tutorial. | The first step in developing your project estimate was to count the functions for your new system. Now that you have completed that activity, it is time to put the counts into COSMOS. COSMOS will perform the calculations for you to determine the unadjusted function points. You should enter the count for each function category and complexity level as determined by your earlier process. If you are using the COSMOS tutorial project, enter the numbers shown below under Low, Average, and High. |
| --- | --- |

	To enter the function point counts

Note: At this time you may wish to enter descriptive information for this function point model using the same procedure as described above for entering the project description.  This step is optional.  (Choose Description from the FunctionPoint Menu.)

- From the Function Point Menu, choose Function Point Count.

- Enter the function point count for each category and complexity.

| The line totals and grand total will be calculated for you as you enter your counts. |  |
| --- | --- |

Function Point Count Dialog Box

	To choose a language

The programming language or other application-generation tool you choose for your project directly affects the source lines of code (SLOC) that you will have to write for your system.  You should select the language/tool to be used for the project.

The language multipliers are included in the COSMOS Technical Reference, Appendix A: INI Entries.  However, in COSMOS all you will need to do is pick the language; you do not need to worry about the calculations.

- Click on the arrow next to the language box.

- Use your mouse or the keyboard ARROW keys to highlight your language selection.  Choose C++ for the Helpline project.

- Click the mouse button or press the ENTER key on your keyboard.

- Choose the OK button.

Note: Your language selection is used to calculate the source lines of code for your project.

Language Selection

## Value Adjustment Factor

The function point counting process you have just completed generates an unadjusted function point count (UFPC).  The UFPC is based on standard processing measures associated with each of the categories.  Because each project is unique, the next steps allow you to adjust those numbers for your project.  The value adjustment factor (VAF) allows you to measure the degree of influence for each of 14 general system characteristics.  You will choose a level for each of the categories listed.  See “Introducing COSMOS” in the User’s Guide or online help for more information on the adjustment factors and how to choose the right level for your project.

	To enter value adjustment factor

- From the Function Point Menu, choose Value Adjustment Factor.

- Enter the level for each characteristic by clicking your mouse button in the appropriate field.

- Choose the OK button.

| The default value for each category is 'None'. Use the values shown here for the Helpline system. The horizontal lines are displayed to visually guide you in making a change to the appropriate row. |  |
| --- | --- |

Value Adjustment Factor Dialog Box

You have now entered all the data necessary for the Function Point Model.  As you scroll down, your results thus far are shown in the Function Point section of the Project Summary Information screen for the Helpline project.

| You may need to use the scroll bar and scroll down to see all of the function point information. |  |
| --- | --- |

Function Point Summary Information

# COCOMO Model

## Choosing the COCOMO Model and Development Mode

| Refer to the earlier section, Creating a New Project, for information on beginning the tutorial. | The COCOMO model uses the estimated source lines of code (SLOC) generated using the Function Point model (previous section) as the starting point for its calculations. The COCOMO model is an effort estimation tool that calculates development effort and cost as a function of the estimated SLOC. Your first step is to select a type of COCOMO model. COCOMO models include Basic, Intermediate, and Advanced. The Intermediate model is the only model currently implemented in COSMOS and will be used for the tutorial sample project. “Introducing COSMOS” (in the User’s Guide or online help) contains additional information on the COCOMO model. You will also select a mode for your project. The modes available are Organic, Semidetached, and Embedded. The semidetached mode is used for our project due to its intermediate size. “Introducing COSMOS” (in the User’s Guide or online help) contains more information on COCOMO modes. |
| --- | --- |

	To select the model and mode

Note:  At this time you may wish to enter descriptive information for this COCOMO Model using the same procedure described earlier for entering the project description.  This step is optional.  (Choose Description from the COCOMO Menu.)

- From the COCOMO Menu, choose Attributes.

- Select the Semidetached Mode for the demo project or the appropriate mode for your project.

- The Intermediate Model is the default model and the only option available at this time so you may skip making a selection for this attribute.

- The SLOC field is filled in for you.  It was generated using the Function Point model.  To modify SLOC you will need to change your function point counts or value adjustment factor in the Function Point model.

- Choose the OK button.

| The Intermediate Model is the only model currently available in COSMOS. SLOC as generated in the Function Point Model. |  |
| --- | --- |

COCOMO Attributes

## Cost Driver Attributes

The cost drivers in the COCOMO model allow you to tailor the COCOMO effort estimate to your environment by indicating the relative importance of attributes in four areas: product, hardware, personnel, and project. To enter the cost drivers — you simply select a level for each attribute by clicking with your mouse on the appropriate button.  The range for each attribute is very low to extra high; all values may not apply to all cost drivers.  However, the choice for each attribute should be given due consideration because the cost drivers can significantly affect your estimate.  “Introducing COSMOS” and “Complexity Assignment Guidance” (in the User’s Guide or online help) contain additional information which will allow you to make informed decisions for your project.

	To select cost driver attributes

- From the COCOMO Menu, choose Cost Drivers.

- When the Cost Driver Attributes dialog box is displayed all cost drivers will be listed in the window  (the All button is selected).  You will enter cost drivers one category at a time beginning with the Product items.  Click your mouse on the Product button to limit your choices to the Product category.

- Using your mouse, click on the cost driver attribute you want to change.

- Now, click your mouse on the appropriate effort button (low, high. etc.) to choose the level for that cost driver for your project.

- Continue selecting a cost driver and a level until you are satisfied that the Product cost drivers are correct.

Note:  Use the values shown in the following example screens for the Helpline system.

| The Helpline system has a small database and low complexity. |  |
| --- | --- |

Product Cost Drivers

6.      Next you will enter the level for the Hardware cost drivers.  Using your mouse, choose the Hardware category.  Set the level for the Hardware cost drivers just as you did above for the Product category.  Use the selections shown below for the Helpline tutorial project.

| Run-time performance is very important for the Helpline system. No change is necessary for the other cost drivers for the Helpline system. |  |
| --- | --- |

Hardware Cost Drivers

- 7.	Continue by selecting the Personnel and Project categories and choosing the level for each cost driver.  Use the selections shown below for the Helpline tutorial project.

| - The Helpline development staff is excellent! - This category is critical — make selections carefully. |  |
| --- | --- |

- Personnel Cost Drivers

| The Helpline development staff has lots of tools and a tight schedule. |  |
| --- | --- |

Project Cost Drivers

Once you have entered a level for all the cost driver attributes that you want to change, you may view the entire list by selecting the All option.  The scroll bar allows you to move through the list.

- 8.   Choose the OK button when you have made all the changes you need for your project.

| - Use the scroll bar to review all the attributes. - Use your mouse to highlight attributes and make changes. |  |
| --- | --- |

- All Cost Drivers Listed

You have now entered all the information necessary for the COCOMO Model.  Your results are shown in the COCOMO section of the Project Summary Information screen as shown below for the Helpline project.

| You may need to use the scroll bar and scroll down to see all of the COCOMO Information. |  |
| --- | --- |

COCOMO Summary Information

# Rayleigh Model

## Rayleigh Attributes

| Refer to the earlier section, Creating a New Project, for information on beginning the tutorial. | The Rayleigh model can use the estimated source lines of code (SLOC) generated using the Function Point model as the starting point for its calculations. For stand-alone Rayleigh models, the user can specify the SLOC count directly. The Rayleigh model is an effort estimation tool that analyses the effect of compressing or expanding the schedule. It produces a characterization of the manpower buildup of a project, which influences effort, productivity and potential defects. |
| --- | --- |

	To set the attributes

Note:  At this time you may wish to enter descriptive information for this Rayleigh Model using the same procedure described earlier for entering the project description.  This step is optional.  (Choose Description from the Rayleigh Menu).

If the Rayleigh Model is a stand alone project follow steps 1 through 6 below to set the attributes.  Otherwise, only follow steps 1, 2, 4, and 6.

1.	Form the Rayleigh Menu, choose Attributes.

2.	Select the Application Type. If the Application Type selected is User Specified System, then enter the Productivity Index (PI) or the Productivity Measure (PM) desired.  If the Application Type selected is not User Specified System, then the Productivity Index (PI) and the Productivity Measure (PM) will be defaulted based on the Application Type selected.

3.	Enter the Time to Development (Months).

4.	Enter the Main Build Phase Percentage.

5.	Enter the Source Lines of Code (SLOC).

6.	Choose the OK button.

| Choose the desired Application Type. The PI and PM will be defaulted. |  |
| --- | --- |

Rayleigh Attributes

You have now entered all the information necessary for the Rayleigh Model. Your results are shown in the Rayleigh section of the Project Summary Information screen as shown below for the Helpline project.

| You may need to use the scroll bar and scroll down to see all of the Rayleigh Information. |  |
| --- | --- |

Rayleigh Summary Information

# Interpreting Your Results

## Project Summary Information

Congratulations!  You have now entered all the information needed to estimate your software project.  A complete summary of your project is provided to assist you in evaluating your results.  You may easily modify any portion of your estimate by selecting the appropriate menu item and modifying your information.  The project summary for the Helpline project is shown below.

You will notice that for the Helpline project the total Function Point Count (UFPC) is 457.  By multiplying the function point count by the value adjustment factor (VAF) of .90, the total number of function points is 411.3.  C++ is the language chosen for the Helpline project resulting in a total of 21798.9  (411 x 53) source lines of code that will be written for the system.  The COCOMO information indicates that it will require approximately 12.3 calendar months to develop the Helpline system or 94.7 person months.  The Rayleigh information indicates a Build Phase Time of approximately 9.2 calendar months for a Real-time system application using the project calculated source lines of code of 21798.9.  See “Introducing COSMOS” in the User’s Guide or online help or “Complexity Assignment Guidance” in the COSMOS Technical Reference for more information on interpreting your results.

| The scroll bar at the far right allows you to scroll through your information. The COCOMO and Rayleigh descriptive information is also available even though it is not shown here. |  |
| --- | --- |

Helpline Project Summary Information

## Display Options - filtering

Now that you have entered all information for the software project, there are several ways to view your information.  From the Display Options window the user can select which information a report will contain by checking or unchecking the boxes adjacent to the various display options.  If a check box is left blank, that display option will not be shown in the report.

Follow these instructions and give it a try:

1.	Select Options from the Main Menu Bar.

2.	Select Display.

| Current values will be displayed. Active display values will be marked by a check mark in the box field. Use the mouse to mark/unmark options. |  |
| --- | --- |

Display Options Box

3.	Check the display option boxes for the information you wish your report to contain.

4.	Leave blank or uncheck those display option boxes you do not wish your report to contain.

5.	Select OK.

The Project Summary Information screen will now look similar to the following screen if the only display option selected is Totals and the rest are blank.  The display option feature has been added for your viewing convenience.  The feature allows for the removal of unnecessary display information regarding the individual project models, while still maintaining all information internally.

| The FP, COCOMO, and Rayleigh descriptive information are removed as the default. All descriptions and intermediate totals have been “filtered”. The hidden information is still part of the internal data, but has been “filtered” out for your viewing convenience. |  |
| --- | --- |

“Filtered” Helpline Project Summary Information

# Finishing the Tutorial

## Saving Your Project

Now that you have completed your software project estimate you are ready to save your work for later use.  For your convenience, this process was described earlier in the tutorial.  You may skip this section if you already know how to save a project.

A project is saved using a filename you provide.  The filename extension is (.PRJ).  You may open this file later to modify your estimate and perform ‘what-if’ analyses.  Changes you make later are not permanent until you choose the Save menu option.

	To save your project

- From the File Menu, choose Save.

- In the Filename box, type the name of your project.

- Choose the OK button.

Note:  If you saved earlier,  steps 2 & 3 will not be necessary.

## Printing Project Information

You may choose to print a copy of your project summary information on either a printer or to a file.  Available print features include setting portrait/landscape mode, scaling %, and postscript file formatting.  The standard print help is also available.  See the section on “Printing” in the User’s Guide or online help for more information on the print function in COSMOS.

Follow these steps to print the project information to your printer:

1.      Select File from the Main Menu Bar.

2.      Select Print.

3.      Select OK.

Print Options Box

## Exiting COSMOS

You have completed the tutorial so you may exit COSMOS at any time.  See the next section, Where to go from Here, if you would like to continue working with COSMOS.

	To exit COSMOS

- From the File Menu, choose Exit.

- If you did not save your project in the last section, you will be given the chance to save at this time.  Select Yes to save all changes, close the project, and exit.  You may also select No to exit without saving your changes.

- Select Cancel if you are not ready to exit COSMOS.

## Where to go from Here

Now that you have completed the tutorial, you are ready to explore the other features available in COSMOS.  “Managing Stand-Alone Models” in the User’s Guide or online help provides information on using the Function Point model, the COCOMO model, and the Rayleigh model without creating a project. “Managing Projects” in the User’s Guide and online help provides additional information on creating and updating project models; “Printing” in the User’s Guide or online help, provides information on printing COSMOS information.

For more information on using advanced COSMOS features such as Sensitivity Analysis and Reverse Engineering, see the “Using Advanced COSMOS Features” chapter in the User’s Guide or online help.  The appendices in the User’s Guide or online help also provide a wealth of information on using COSMOS and the models that are the basis for the COSMOS system.